## Slide 1: Legacy SCM Migration
Strategies and Tools

## Slide 2: General migration planning
Identify stakeholders and goals
Identify schedule impact and priorities
Consider impact on related systems
  Build systems
  Test tools
  Code review
Prepare test plan and success criteria
Allow time for training
Notes: [RD]

## Slide 3: General migration planning
Is there anything you want to fix?
  A branching model that doesn’t fit your needs
  A “spaghetti” directory structure
  Inefficient ALM processes
Should you cut over piecemeal or all at once?
Communicate!

## Slide 4: Milestones
Identify pilot group and project
Identify goals and vision for new system
Provide training and build out infrastructure
Choose migration tool and validation procedure
Execute migration and validate
Execute first project cycle in new system

## Slide 5: Migration Tools
Simple | Pragmatic | Detailed
Import tips only | Import important snapshots and preserve the relationship between them | Import as much as possible
Fast | Balance between speed and completeness | Possibly time consuming
No history | Normalized view of important history | Similar to legacy data
Little risk | Little risk | Possible risk
Trivial validation | Moderate validation | Complex validation

## Slide 6: Risks
Risk | Mitigation
User learning curve | Provide advance training and test environments. Obtain guidance from Perforce and community.
Schedule | Import incrementally if possible at convenient times. Requires understanding the dependencies between projects. Impacted by choice of migration tool.
Data corruption in legacy SCM | Use a simple or pragmatic tool. Do a full end-to-end test in advance.
Impact on other systems | Do a full end-to-end test in advance.